## Slide 1: Recarra Roadmap
Smart Steps to Build, Launch, and Scale

## Slide 2: Phase 1: Backend Integration & Smart Logic Wiring
Set up form submission endpoints with secure backend (Node.js, Flask, or PHP).
Ensure form fields include user info, car data, offer type, and timestamps.
Store data in PostgreSQL or MongoDB securely.
Generate and log unique Offer IDs (e.g., R-7FJ38K2G9).
Protect system with HTTPS, CAPTCHA, file-type filters, and input sanitation.

## Slide 3: Phase 2: Admin Dashboard & Offer Tracker
Secure admin login to view/manage offers.
Search and filter by offer type, name, VIN, status.
Change offer status: New, Contacted, Scheduled, Picked Up, Paid.
Export data to CSV/Excel and send direct messages.
Build public tracker by Offer ID with real-time status.

## Slide 4: Phase 3: Payment System Integration
Connect with Stripe, Venmo, Cash App, or Zelle.
Let users choose payment method at submission.
Trigger payments manually or upon pickup confirmation.
Store transaction ID and mark as 'Paid' in dashboard.

## Slide 5: Phase 4: Launch Support Systems
Integrate Tidio, Drift, or a custom AI chatbot for FAQs and assistance.
Send SMS/email updates: offer received, pickup scheduled, payment sent.
Use Twilio or SendGrid for messaging.
Start SEO blog with junk car selling keywords and submit to Google Search Console.

## Slide 6: Phase 5: Scaling with Drivers, Auctions, and Mobile
Launch Recarra Drivers Portal for verified tow drivers.
Allow drivers to receive jobs, submit pickup photos, and mark jobs completed.
Develop Recarra Bids auction site (recarrabids.com) for buyer competition.
Build Recarra mobile app or convert existing site to full PWA.